## Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Earl Hawkins

### Larry Henley

### Jesse Danley

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: ballcity@ubtanet.com

Water District Meeting

Visitors

Alexis Salguero

Craig Nebeker

Nile Mathisen

#### July 16, 2019 5:30 pm

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed everyone in attendance and called roll Those in attendance include: Chairman Mark Reidhead, Board Members Bob Abercrombie, Earl Hawkins, Larry Henley, and Secretary Kaelyn Meyers. Board Member Jesse Danley and Secretary Anissa McDonald was excused from this meeting.

  - Prayer – Mark Reidhead

  - Pledge of Allegiance - was said by all present.

- WATERLINE PROJECT DISCUSS & AWARD–

Water Tank phase II -- CRS Engineer Craig Nebeker explained the bidding of the Water tank phase II project for extending the water line from the tank to 2500 E. He stated that the bid opening was last Wednesday. The lowest bid was KW Robinson of Duchesne. Craig Nebeker stated that they called their references and they know how to lay pipe and they have worked with them before. It is Craig’s recommendation that we go with them.

Ben Mower asked Craig Nebeker if he would do a financial overview for the project. Craig Nebeker stated that he is not sure how much was spent from the city for getting the bonds for the project to begin with. The remaining amount after the design and inspection with what has been paid to date and what is remaining for the tank is $122,822. Supplies and parts for the project will be bought independent from the bid process and is approximately $265,100.94. Bid from the contractor along with the engineering will be approximately $1,102,312.52. We might be short on money for this project at around $279,467.52 from the funding of the CIB grant/loan on the tank project. It was suggested that we might use the Impact fees and or savings to cover the cost to complete. The other option is to maybe just lay pipe until we run out of money.

Board Member Bob Abercrombie stated there is $257,000 in impact fees and they are to be used for system use. We need to use these fees, or we might be penalized eventually. That should maybe leave 30,000 to take out of our savings.

Craig Nebeker stated that we will be digging on the North side of the highway. Changes at the UDOT right-of-way coming off the hill belongs to property owned by Cuch and Max Rasmussen. Board Member Bob Abercrombie suggested that we need to solidify the rights-of-way. Craig Nebeker stated that there is already a line there and that we should be covered.

They are still working on getting the new tank to seal.

Motion made by Board Member Bob Abercrombie to award the bid for the Tank Project phase II in the amount of 75,211.58, for the water line upgrade from the tank to 2500 E. to KW Robinson. 2nd by Board Member Larry Henley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse Danley was excused from this meeting.

- 2019 RWAU FALL CONFERENCE –

Ben Mower indicated that he does need to go to the RWAU Fall Conference this year for his certification.

Motion was made by Board Member Earl Hawkins to send Ben Mower to the 2019 RWAU Fall Conference in Ogden. 2nd by Board Member Bob Abercrombie. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse Danley was excused from this meeting.

- NEW WATER & SEWER CONNECTION – Alexis Salguero

Alexis Salguero was here and explained that he is wanting to put in a home across from the City building on property that was subdivided from Gene Redmond. He explained that he would like to pay for the building permit but wait on the water hookup until they are ready for the water. He stated that it could take a few years to build.

There was a discussion regarding the water hook-up for that property that Gene Redmond had already purchased. Alexis stated that there is also a water faucet on the property about 50 feet away from the existing meter. Board Member Bob Abercrombie called Earl Murphy to see if he could clarify whether there was a meter and usage on that meter. Former Chairman Earl Murphy seems to think that Gene Redmond had purchased 2 hook-ups and that the one went to that property.

Chairman Mark Reidhead suggests that because there is meter in the ground then the hook-up fee was already paid. It was stated that Alexis Salguero will need to pay for the Water Impact in the amount of $4200 along with the sewer impact for $2500 and $500 for the connection fee. Total owing would be $7200.

It was suggested that they pay for the building permit along with the water and sewer connections now as per our ordinances. When they go to hook onto the sewer they would come back into the city and pay at that for the bore across the roadway or the encroachment fees.

- WATER TANK UPDATE –

The fix for the other tank will be a conduit pipe to replace the fitting that failed.

- PUBLIC INPUT

No public input at this time.

- REVIEW & CORRECT MINUTES –

  - June 18, 2019 Combined City/Water

Motion was made by Board Member Earl Hawkins to accept the combined minutes of June 18, 2019 as corrected. 2nd by Board Member Larry Henley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse Danley was excused from this meeting.

  - June 18, 2019

Motion was made by Board Member Larry Henley to accept the minutes of June 18, 2019 as written. 2nd by Board Member Earl Hawkins. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse Danley was excused from this meeting.

- FOLLOW-UP ON PAST MINUTES

No follow up at this time.

- FINANCES:  Checks, Statements, Reports and Budget

Delinquent list was gone over with a suggestion that for the late letters that we send to anyone over 2 months whether they have made a partial payment or not in the month that we are sending them a shut off notice. It was suggested that we go over the delinquent list every meeting. We need a line item to show this on the agenda.

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by board Member Earl Hawkins to adjourn Water Board Meeting at 6:40 p.m. 2nd by Board Member Larry Henley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse Danley was excused from this meeting.

_______________________________________________	___________________________

Chairman Mark Reidhead					Date

_______________________________________________	___________________________

Secretary Anissa McDonald				Date

Approved Signed Copy filed in the Ballard City Offices