Ballard Water & Sewer Improvement District

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

### Board Members

### Bob Abercrombie

### Andrew Ercanbrack

### Ronny Rich

### Jesse Danley

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: amcdonald@ballardcity.org

Water District Meeting

Visitors

Eric Major

Craig Nebeker

#### October 18, 2022, 5:30 pm

#### MEETING

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed all in attendance and called roll. Those in attendance are Board Members Bob Abercrombie, Andrew Ercanbrack, Larry Rich, Jesse Danley, Secretaries Anissa McDonald, and Kaelyn Meyers.

  - Prayer – Andrew Ercanbrack

  - Pledge of Allegiance- was said by all present.

- 2022 WATER MASTER PLAN ADOPTION –

Craig Nebeker with CRS explained that the 2022 Water Master Plan is complete, and we just need to adopt the final version. He explained that we have a functioning GIS water master plan now up and running and according to Ben Mower it is working well. Secretary Kaelyn presented a quote to the board and stated that Civic Plus is willing to codify the master plan and add to our books online. This was OK’d by the board to have them get this added along with adding the plan or the link to the codified codes to our website.

Motion was made by Board Member Bob Abercrombie to approve and adopt the 2022 Water Master Plan as presented for Ballard Water Improvement District. 2nd by Board Member Jesse Danley. All in favor.

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Jesse Danley

Ronny Rich

- ENGINEER PROJECT UPDATES –

Proposal – Well, Tank & Pipeline Project – Craig Nebeker with CRS and Eric Major with Jones & DeMille have put together a proposal for how they will work together for the tank and water well project that was approved in our last meeting. They went over the scope of the work as proposed. Jones and DeMille will design the water line and CRS will design the well and the tank. They are proposing that they will put this under 2 different contracts, one for Jones & DeMille and one for CRS. Both will help with the survey, right of ways, and water lines. Total costs will be up to $655,000 between the two companies with a little contingency. Of course, some of this is an estimate especially for the environmental work and when the location is narrowed down, they can narrow down the amount for the work.

We need to approve this scope then they will put together a contract that can get signed. At that point the work can commence. Craig Nebeker stated that he and Eric Major are really excited to work together on this project.

Mark Reidhead asked if the funding of this project was going to be with one or the other of the engineering companies. They think that right now Eric with Jones & DeMille will continue to take the lead until the bonds and loans are secure. Each individual project will be helped with and walked through regarding the funding and payments with the staff.

Motion was Board Member Jesse Danley made by to move forward with the well, tank and pipeline project proposal. 2nd by Board Member Ronny Rich. Roll call vote.

Chairman Mark Reidhead	 	Aye

Board Member Bob Abercrombie	Aye

Board Member Andrew Ercanbrack	Aye

Board Member Jesse Danley		Aye

Board Member Ronny Rich		Aye

1500 E. Water Line Project – It was explained that unless it turns real cold, Johansen Construction is trying to get crews to start on the connection to Roosevelt Project by the end of November. Eric Major asked if we want to make a firm statement to them regarding the tie into the Roosevelt Line at this late of date. Eric Major stated that they have worked these types of projects in the past until January and they seem to think that they can get this completed this year.

- REVIEW & CORRECT MINUTES –

  - September 20, 2022

Motion was made by Board Member Andrew Ercanbrack to approve the minutes of September 20, 2022, as written. 2nd by Board Member Jesse Danley. All in favor.

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Jesse Danley

Ronny Rich

  - Public Hearing September 15, 2022

Motion was made by Board Member Jesse Danley to approve the minutes of September 15, 2022, as written. 2nd by Board Member Andrew Ercanbrack. All in favor.

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Jesse Danley

Ronny Rich

- FOLLOW-UP ON PAST MINUTES

No follow up

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Jesse Danley to adjourn Water Board Meeting at 6:20 p.m. 2nd by Board Member Ronny Rich. All in favor.

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Jesse Danley

Ronny Rich

___________________________________	_________________________

Chairman Mark Reidhead			Date

___________________________________	_________________________

Secretary Anissa McDonald			Date

Approved Signed Copy filed in the Ballard City Offices