Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Earl Hawkins

### Larry Henley

### Jesse Danley

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: ballcity@ubtanet.com

Water District Meeting

Vistors

Craig Nebeker

#### April 16, 2019 5:30 p.m.

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

- Welcome and Roll Call – Chairman Mark Reidhead welcomed everyone in attendance and called roll. Those in attendance include Board Members Earl Hawkins, Larry Henley, Jesse Danley, and Secretaries Anissa McDonald and Kaelyn Meyers. Board Member Bob Abercrombie was excused for this meeting.

- Prayer – Earl Hawkins

- Pledge of Allegiance -	was said by all present.

- WATER TANK UPDATE –

- Water Tank -- Craig Nebeker with CRS Engineering stated that last week and the start of this week they have worked on the tank. He indicated that there is some seepage at the base of the tank, and we are losing about 6 cups of water per minute. Cox Construction is working with the engineers to fix the leaks because they are supposed to leave us with a tank that doesn’t leak. As far as the concrete, everything looks good but the bottom didn’t seal right. At this time CRS will not accept the tank until the tank is sound.

VSL (tank manufacturer) suggested that the best solution might be a Concrete Impermeable membrane. The surface must be prepared by sandblasting for some removal of concrete and then a material is brushed or painted on. This would expand and contract with the tank as it fills and empties.

Another suggestion is to maybe break out the curb and deal re installing another one. The tank is now empty currently. It was stated that the tank will have to be filled again to pass the leak test. CRS was in hopes that we would only fill 1 more time but with the problems we are having we will have to fill tank again and then flush again. Craig Nebeker stated that we might not have to fill all 1 million gallons to test for leakage again. After the testing the tank will then have to be cleaned before usage then refilled again.

Board Member Larry Henley suggests that someone watch to see if tank is still leaking at the early stages of filling the tank then we wouldn’t have to fill up all the way.

Chairman Mark Reidhead asked if this might be the contractor’s responsibility to pay for the water that will have to be refilled along with contract time to have to test repeatedly. Craig Nebeker stated that they might be able to charge liquidated damages to help with the cost of this. Chairman Mark Reidhead stated that he just wants to be fair with everything. Craig stated that it is costing Cox Construction extra money also and they want to be sure that what they contracted for is what we paid for. They want to keep their reputation intact also. Craig Nebeker stated that anything over the contracted amount will probably be taken care of by the contractor. There should not be a problem.

- Water Pipe Project – Craig Nebeker stated that the Water Pipe Project survey has been completed and they can move along with the pipe design. Craig is asking what our timeline might be as to when we want to start the bidding process and the construction of the pipeline. Chairman Mark Reidhead suggests that we get going as soon as we can.

- WATERBOARD LOGO –

Mark stated that the UB Tech students came up with some new logos for Ballard Water Improvement District. He suggested that we give a $100 for the 1st prize, $50 for 2nd   prize and $25 for 3rd  prize. We went through all the suggestions and came up with the few that caught our eye. It was decided that 1st prize will go to Jonathan Mitchell with his Photo #3, 2nd prize will go to Taylor Hawkins photo 2 and 3rd prize will go to Malorie Bostick with her #2 photo.

- PUBLIC INPUT –

Board Member Jesse Danley asked if there is more that he needs to do to before hooking to the sewer. Board Member stated that the connection fee has already been paid and we waived the impact fee. Tyler Webb is going to be doing the work.

- OFFICE / PROJECTS REPORT

Computers are all installed and are doing good.

- REVIEW & CORRECT MINUTES –

- March 19, 2019

Motion was made by Board Member Earl Hawkins to accept the minutes of March 19, 2019 as written. 2nd by Board Member Jesse Danley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Earl Hawkins

Larry Henley

Jesse Danley

Board Member Bob Abercrombie was excused from this meeting.

- FOLLOW-UP ON PAST MINUTES

Board Member Larry Henley asked what Attorney Clark Allred found out regarding the Shopko bankruptcy. He researched this and stated that we don’t need to do anything.

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Earl Hawkins to adjourn Water Board Meeting at 6:50 p.m. 2nd by Board Member Larry Henley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Earl Hawkins

Larry Henley

Jesse Danley

Board Member Bob Abercrombie was excused from this meeting.

________________________________________	_________________________

Chairman Mark Reidhead				Date

________________________________________	_________________________

Secretary Anissa McDonald				Date

Approved Signed Copy filed in the Ballard City Offices