## Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Andrew Ercanbrack

### Ronny Rich

### Jesse Danley

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: ballcity@ubtanet.com

Water District Meeting

Visitors

Craig Nebeker

Mark Kettle

Mary Kettle

Deborah Emery

Clark Emery

Jeffrey Baker

Al Kettle

Lance Harries

Fernando Rivera

#### December 21, 2021 5:30 pm

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed those in attendance and called roll. Those in attendance include Board Members Bob Abercrombie, Andrew Ercanbrack, Ronny Rich, Jesse Danley, and Secretary Kaelyn Meyers. Secretary Anissa McDonald was excused from this meeting.

  - Prayer – Bob Abercrombie

  - Pledge of Allegiance- was said by all present

- NEW WATER CONNECTION – Lance Harries

Lance Harries was here to get final approval for a water connection. He wants to put a gun smithing business on 783 N. 3500 E. He was asked in the meeting in May to get a perk test done and then come back for final approval.

Motion was made by Board Member Andrew Ercanbrack to approve a water connection for Lance Harries for property on 783 N. 3500 E. 2nd by Board Member Jesse Danley. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- MEETING SCHEDULE APPROVAL –

Motion made by Board Member Ronny Rich to approve the meeting schedule for the Water District to stay the 3rd Tuesday of each month. 2nd by Board Member Bob Abercrombie. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- GARBAGE CONTRACT –

We received a bid from K & K Sanitation to continue to serve the residents of Ballard City. Chairman Mark Reidhead stated that we have increased in our contract for a 5- year extension. Mark Kettle indicated that he has raised the residential can amount to $20.00 a can with our billing as an extra the cost will now be $21.50. Dumpsters will be an additional $5.oo for this contract. It was decided that we accept the bid from K & K Sanitation. Chairman Mark Reidhead will get with Clark Allred and make these changes to the contract and then we will get everything signed.

Motion was made by Board Member Ronny Rich to approve the bid for garbage collection from K & K Sanitation with rate change to residential cans as $21.50 per can and dumpsters adding an additional $5.00. 2nd by Board Member Jesse Danley. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- BALLARD WATER DISTRICT CULINARY WATER POLICIES CHANGE –

Because of the rate change that will go into effect on January 1, 2022, a change in our policy was needed.

Motion made by Board Member Jesse Danley to approve the rate changes for 2022 in the Culinary Water Policies. 2nd by Board Member Andrew Ercanbrack. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- BILLING POLICY AND RATE CHANGE RESOLUTION #202112-001

Because of the rate change that will go into effect on January 1, 2022, a resolution with the changes needed to be approved.

Motion was made by Board Member Bob Abercrombie to approve the Billing Policy and Rate Change Resolution #202112-001. 2nd by Board Member Ronny Rich. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- PARAMETERS RESOLUTION – A resolution authorizing not more than $280,000 water revenue bonds, calling a public hearing, and establishing the maximum principal amount, interest rate, maturity, and discount of the bonds; and related matters.

Chairman Mark Reidhead went over 1500 E. Water Project and the need to sign the Parameters Resolution to acquire the necessary funds to complete the project. There will be a public hearing in January for the final Bond approval.

Motion was made by Board Member Ronny Rich to approve the Parameters Resolution #202112-002 as presented. 2nd by Board Member Andrew Ercanbrack. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- ENGINEER UPDATE –

1500 E. Water Project -- Craig Nebeker with CRS stated that they have some preliminary drawings for the 1500 E. Water project and secondary water connection with Roosevelt. They are on tract for bids to go out sometime in February. The road part of the project might be extended to go into 2023 depending on the hoops that we need to go through for UDOT.

Water Master Plan -- The Water master plan is going well. The projections for the next 20 years and capitol projects will be added to the master plan. Chairman Mark Reidhead asked if this plan will help with future applications for funding. Craig Nebeker with CRS stated that it is a requirement to have a master plan to get funding. Each master plan is different for each size entity. Board Member Bob Abercrombie stated that the state requires an inventory of the system, and this is turned into the CIB to show what might need to be replaced or upgraded. Craig Nebeker stated that those things will be in the plan. He encourages us to utilize this as an important tool for the city. This will be all online through a website. Board Member Ronny Rich asked if we could get on it anytime to start getting familiar with the plan. Ben and Lou will have access through their phone, the other license is a read only that we will share with the board so that they can look and get familiar with the system. Chairman Mark Reidhead asked if we can list other equipment on the plan to keep our inventory up to date. Craig Nebeker stated that you can store all kinds of maintenance, or equipment data into the system.

- REVIEW & CORRECT MINUTES –

  - November 16, 2021

Motion was made by Board Member Jesse Danley to approve the minutes of November 16, 2021, as written. 2nd by Board Member Ronny Rich. Al in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- FOLLOW-UP ON PAST MINUTES

No follow up at this time.

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Jesse Danley to adjourn water board meeting at 6:25 p.m. 2nd by Board Member Bob Abercrombie. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

_______________________________________		_______________________________

Chairman Mark Reidhead			Date

_______________________________________		______________________________

Secretary Anissa McDonald			Date

Approved Signed Copy filed in the Ballard City Offices