Ballard Water & Sewer Improvement District

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

### Board Members

### Bob Abercrombie

### Andrew Ercanbrack

### Ronny Rich

### Jesse Danley

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: amcdonald@ballardcity.org

Water District Meeting

Visitors

Clegg Batty

Craig Nebeker

Joe Bowden

Linda Bowden

Eric Major

Shaun Murray

#### July 18, 2023, 5:30 pm

#### AGENDA

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed all in attendance and called roll. Those in attendance include Board Members Bob Abercrombie, Andrew Ercanbrack, Ronny Rich, Jesse Danley, Secretaries Anissa McDonald and Kaelyn Meyers.

  - Prayer – Ronny Rich

  - Pledge of Allegiance – was said by all present.

- WATER CONNECTION– Joe & Linda Bowden

Water Connection -- Joe Bowden asked if they could buy another hook up at their home on 1718 N. 3500 E. They have a 90-year-old grandfather that wants to live with them. They would like to build a small home that he could live in. Back in 2009 they received a letter stating that buying another connection depends on the pressure on the line.

Chairman Mark Reidhead stated that the model on that line is below the state level so he doesn’t see how another hook-up would be feasible. Joe stated that the pressure has stayed at about 32 lbs. for years. Ben Mower spoke with Craig Nebeker with CRS Engineers earlier and asked him to run that location again. He stated that the fact is that we do not meet the state requirements. It is caused by the elevation. There are currently 4 connections on that line, and they don’t see how adding another won’t affect the others. Craig Nebeker stated that the biggest risk would be getting points against us on our state audit.

Chairman Mark Reidhead stated that the only way this can be done is to run it into a tank and then the water would be pulled from that tank. Craig Nebeker stated that if a tank is designed right, that might meet the state’s requirement. Chairman Mark Reidhead stated that the state allows something like that, but it is frowned upon.

Chairman Mark Reidhead stated that he would like to investigate this a little more and find out from the state what can be done.

Connections for Subdivision – Joe Bowden brought up another question regarding the property across from the city Building that they own. The property is 10 acres, and he would like to subdivide and add more homes.  Joe asked if there was water and sewer available if he were to develop this land. Craig Nebeker stated that he would look at the model for water pressure and availability.

- WATER DISTRICT AUDIT – Clegg Batty

Clegg Batty went over the 2022 Water Audit for Ballard Water District. Everything looked good for this audit, with no findings. We are doing good to keep up with state requirements.

Motion was made by Board Member Jesse Danley to accept the 2022 Water audit as presented. 2nd by Board Member Ronny Rich. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- ENGINEER PROJECT UPDATES –

Water Well Project – Craig Nebeker presented new ideas on finding a site for the well. They did an analysis of property where we want to do the well and where we could drill. They showed two options which would keep them under the budget. They asked where the board would like to center their sites on. Another option that was discussed is to possibly build a tank on a tower if there is enough water and pressure. They would like to hon in on a decision as to which area we want to go to first.

1500 E. Water Line Project – Eric Major went over the change order #3 for 1500 E. Water Line Project for Johansen Construction along with the Pay estimate #6 for Johanson Construction. The pay estimate is for $66,821.66 now and hold the retainage of $43,996.18 till the next meeting. Eric Major suggested that we wait until we get the air vent and PRV vault completed before we give them the check.

Motion by Board Member Bob Abercrombie to approve Change Order #3 as was presented. 2nd by Board Member Andrew Ercanbrack. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

Motion was made by Board Member Ronny Rich to pay the partial pay estimate #6 in the amount of $66,821.66 to Johanson Construction when the PRV vault and air vent are completed. 2nd by Board Member Jesse Danley. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- REVIEW & CORRECT MINUTES –

  - June 20, 2023

Motion was made by Board Member Andrew Ercanbrack to approve the Minutes of June 20, 2023 as written. 2nd by Board Member Jesse Danley. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

- FOLLOW-UP ON PAST MINUTES

No follow up currently.

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Jesse Danley to adjourn Water Board Meeting at 6:50 pm. 2nd by Board Member Andrew Ercanbrack. All in favor.   Yea				Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Andrew Ercanbrack

Ronny Rich

Jesse Danley

____________________________________	__________________________

Chairman Mark Reidhead			Date

____________________________________	__________________________

Secretary Anissa McDonald			Date

Approved Signed Copy filed in the Ballard City Offices