## Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Earl Hawkins

### Larry Henley

### Jesse Danley

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

Fax: (435) 722-5726

e-mail: ballcity@ubtanet.com

Water District Meeting

Visitors

Clyde Watkins

Daren Anderson

#### May 16, 2017   5:30 pm

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed everyone in attendance and called roll. Those in attendance include: Chairman Mark Reidhead, Bob Abercrombie, Larry Henley, Earl Hawkins, Jesse Danley, Secretaries Anissa McDonald and Kaelyn Meyers.

  - Prayer – Bob Abercrombie

  - Pledge of Allegiance- was said by all present

- WATER TANK UPDATE–Daren Anderson

There was a hearing for a petition to determining heirs for Ceclia Vivian Cuch yesterday on the water tank property. Ben Mower has mentioned that they are just going through the attorney process. Daren Anderson stated that the structure and design is completed unless there are comments. We are ready to bid at the same time the state is reviewing the plans. That should be within a week or two. The property and everything pertaining to us has been recorded with the county in Ballard’s name.

The Design budget came in a little below what was budgeted. Most everything will be done by the time winter hits. Board Member Larry Henley asked who the inspector will be. Daren Anderson stated that it will be the same inspector that we have used on the last couple of projects. The process of building the tank and tensioning up the tank is really neat to watch and we are all welcome to come watch the process.

As part of the project we will be sealing up the existing tank on 3500 E. There are some different products to use that we can talk about at the next meeting.

- DUCHESNE CO. & MOON LAKE EXCLUSION WATER MASTER PLAN –

Clyde Watkins

Clyde Watkins explained to the board the process Duchesne County and Moon Lake are going through for the water master plan. They would like to see Ballard City a part of the planning because it is through Duchesne County that our water needs will be met. We would be part of an exclusion water master plan.

Clyde Watkins stated that in order to do the master plan the cost would be about $270,000. Central water will give $100,000 for match money. CIB will match the $100,000. Clyde Watkins said the master plan needs to be done as a preliminary before we know the total cost of the plan. The Duchesne County board is asking Uintah County to put some money toward the project so that this can go as matching funds also but hasn’t received any good news as of yet. Board Member Bob Abercrombie stated that with a new commissioner, he is trying to cut costs and go easy. Clyde Watkins stated that Uintah County should be willing to invest in this project to see how we are being affected with water. We would not being a part of a conservancy district, we would be part of the moon lake exclusion. Board Member Bob Abercrombie stated that we don’t really know what being a part of the Moon Lake exclusion means. Clyde stated that because we showed an interest in the Victory Pipeline, he would like us to be a part of the Moon Lake water resource master plan. Board Member Larry Henley asked if we need to pledge any money. Chairman Mark Reidhead stated that the water district could maybe add some money towards the master plan. In addition it was brought up that the city add in what they can. It was decided that Board Member Bob Abercrombie will go to the commissioners and explain more about the project. We will suggest to Uintah County Commissioners that we would like to see Uintah County add money to the project.

Motion was made by Board Member Larry Henley to contribute $2500.00 towards the Duchesne County & Moon Lake Exclusion Water Master Plan and will ask the city to match that amount. 2nd by Board Member Jesse Danley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

- VICTORY PIPELINE TIE-IN VAULT – Clyde Watkins

Victory Pipeline has looked at putting a tie-in vault for if and when Ballard City decides to hook onto the Victory Pipeline. By the time that they decided to add this in, a lot of things had taken place. It was mentioned that the vault for Johnson Water was moved to Pole Line road where this location would be better served by Ballard as well. Clyde Watkins stated that the cost so far for this vault should be covered. The cost to upgrade the vault will still need to be covered along with supplies needed. The cost of the upgrade would be passed on to us if we decide to be a part of this project. The cost for materials, supplies, and electrical to upgrade the vault would be approximately $25,270.

Board Member Larry Henley asked where the vault would be on pole line road. It would be at the intersection where shards barn is. Ballard Water Improvement District would be about 3 ½ miles to tie in. It was decided that we approve this amount to be paid at the next Water Board Meeting.

Motion was made by Board Member Larry Henley to approve the cost of $25,270 for the vault upgrade for the Victory Pipeline to Ballard Water District. 2nd by Board Member Earl Hawkins

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

- WATER BOARD ELECTIONS-

As a reminder, Board Members up for election this year include Jesse Danley, Larry Henley, and Mark Reidhead. Declaration forms can be given out and brought back here in the office from June 1 through June 7.

- PUBLIC INPUT

No public input at this time.

- REVIEW & CORRECT MINUTES –

  - April 18, 2017

Motion was made by Board Member Earl Hawkins to approve the minutes of April 18, 2017 as corrected. 2nd by Board Member Jesse Danley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

- FOLLOW-UP ON PAST MINUTES

No follow up at this time

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Jesse Danley to adjourn Water Board Meeting at 6:35 p.m. 2nd by Board Member Earl Hawkins. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

_________________________________________________	_______________________

Chairman Mark Reidhead				Date

_________________________________________________	_______________________

Secretary Anissa McDonald				Date

Approved Signed Copy filed in the Ballard City Offices