Ballard Water & Sewer Improvement District

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

### Board Members

### Bob Abercrombie

### Andrew Ercanbrack

### Ronny Rich

### Jesse Danley

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: amcdonald@ballardcity.org

Water District Meeting

Visitors

Al Kettle

Jeffrey Baker

Eve Nichols

Joshua Nichols

Joseph O’Brien

Fridai O’Brien

#### May 16, 2023, 5:30 pm

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed all in attendance and called roll. Those in attendance were Board Members Jesse Danley, Ronny Rich, Andrew Ercanbrack, Bob Abercrombie, Secretaries Kaelyn Meyers, and Anissa McDonald.

  - Prayer – Bob Abercrombie

  - Pledge of Allegiance- Said by all in attendance.

- ENGINEER PROJECT UPDATES –

- WATER WELL – Board Members discussed that they are having a hard time finding a place that someone is willing to sell for the well. The sites that Rick Young suggested at the last meeting, would not be good places. Other places that we need to look at, we would have to pump the water. The people that have been asked, have responded with a hard no. Jeff Baker from Jones & DeMille gave a suggestion for some property that might be good and stated that there are still other avenues to check out before we give up on this project. Board Member Ronny Rich asked if Jeff would print up a map of possible sites so that he can maybe do some calling. Jeff said that he will get a zoomed in map with possible places that might work out pressure wise.

- 1500 E WATER LINE –

Jeff Baker stated that they are getting ready to do the bore on highway 40. They have tied into Lagoon Street to meet the state requirements. Jeff said that the natural gas line on the highway is close to the water line and so they are going to have to bore further north than what was estimated. There are a few more fittings that need to be worked out before they start. Their goal is 2 weeks to be done with everything.

- REVIEW & CORRECT MINUTES –

  - April 18, 2023

Motion made by Board Member Andrew Ercanbrack to approve the minutes of April 18, 2023 as written. 2nd by Board Member Jesse Danley. All in favor.

YEA				NAY

Board Members

Jesse Danley

Ronny Rich

Andrew Ercanbrack

Bob Abercrombie

Mark Reidhead

- FOLLOW-UP ON PAST MINUTES

Rick Young Property – letter stating that rick has property that would work for well. It was decided that this property wouldn’t work.

- PUBLIC COMMENTS –

Joshua Nichols stated that with more and more homes being built in the Hidden Valley area the water issue is getting worse. The higher water table is causing major problems with soil, and foundations with more than one home in the subdivision. They know of at least 5 homes that have flooding going on.

Board Member Bob Abercrombie stated that the ground water is extremely high all over the state. They indicated that this is an ongoing problem even when the water table isn’t high.

They are asking for either the water board or the city to help with creating better drainage for the homes at hidden valley estates. Jeff Baker suggested that they start with Tri-County Health and see what they suggested regarding the homes in the future. They would like to come up with a solution that would alleviate and drain the water from all the properties into the surrounding fields.

Board Member Bob Abercrombie stated that the city would have to get a hold of the health department and see what they suggest.

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Jesse Danley to adjourn Water Board Meeting at 6:35 p.m. 2nd by Board Member Andrew Ercanbrack. All in favor.

YEA				NAY

Board Members

Jesse Danley

Ronny Rich

Andrew Ercanbrack

Bob Abercrombie

Mark Reidhead

Chairman Mark Reidhead					Date

Secretary Anissa McDonald					Date

Approved Signed Copy filed in the Ballard City Offices