## Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Earl Hawkins

### Larry Henley

### Jesse Danley

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

Fax: (435) 722-5726

e-mail: ballcity@ubtanet.com

Water District Meeting

Visitors

Craig Nebeker

Al Kettle

#### May 21, 2019 5:30 pm

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed everyone in attendance and called roll. Those in attendance are: Board Members Bob Abercrombie, Larry Henley, Earl Hawkins, Jesse Danley and Secretaries Anissa McDonald and Kaelyn Meyers.

  - Prayer – Jesse Danley

  - Pledge of Allegiance- was said by all present.

- NEW WATER TANK UPDATE–

CRS Engineer Craig Nebeker was here and expressed his thanks for all the interest and involvement that Ballard Water District members have had in the tank project. The new tank contractor is making progress in getting the tank resealed. There is still a couple of other leaks that is being work on. They are injecting urethane foam to help with the sealing. There will be another leak test when they quit seeing the seepage. After they get the leak stopped Craig Nebeker would like to invite the board members to come approve what has been done before they start the backfill.

Board Member Jesse Danley asked if we have a way of detecting any other leakage in the future. Craig Nebeker stated that he could include in a change order another way of detecting any leaks if that is what we want. It would be a few thousand dollars to install in the tank.

- OLD WATER TANK UPDATE –

In trying to detect the leakage with the 500,000-gallon tank, the pipes were checked to see if they were fine. The sensing line at the joint had broken loose and was causing the tank to leak about 5 gallons a minute. The solution was to replace the joint. The leak detector pipes that we had installed shows very little seepage at this time. Craig Nebeker stated that we still need to find a fix for long term in the joint. They are thinking of using a plastic pipe and seal the end with the same thing that we are using on the new tank. Craig Nebeker said the good news is that this might be the fix we need instead of lining the tank. That will save a lot of money.

Craig Nebeker is looking into the cost of a SCATA controlled valve for the old tank.

- WATER LINE PROJE CT UPDATE –

Craig Nebeker is over 70 percent complete for the Water Line project. They still need to add to the plans the crossing of the creek. They will bore under the roadway. In about a month they should be ready to bid the project out. Larry stated that with saving the money from not having to reseal the 500,000-gallon tank it should help with this project.

- PUBLIC INPUT

- RENTER PROPERTY – Secretary Anissa McDonald stated that Max Rasmussen owns the duplex across the roadway. The current resident moved out. They have one meter that goes to both duplexes and when the last renters moved in, they were paying for their water but only paying half the bill. The other renters were suppose to pay the other half. The bill is now around $500.00. Max Rasmussen has a new renter that wants to move in but in our policies it states that Max needs to pay the bill in full before we turn on the water for the new residents.  She is wondering what the board would like her to do. Chairman Mark Reidhead stated in our bylaws it states that the landlord needs to take care of the bill so that is what we need to do. It was decided that it is Max’s responsibility and we can’t turn on the water until this is paid.

- REVIEW & CORRECT MINUTES –

  - April 16, 2019

Motion was made by Board Member Larry Henley to approve the Minutes of April 16, 2019 as written. 2nd by Board Member Jesse Danley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

- FOLLOW-UP ON PAST MINUTES

No follow up at this time.

FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Earl Hawkins to adjourn Water Board Meeting at 6:15 p.m. 2nd by Board Member Larry Henley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

_____________________________________	__________________________

Chairman Mark Reidhead			Date

_____________________________________	__________________________

Secretary Anissa McDonald			Date

Approved Signed Copy filed in the Ballard City Offices