## Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Earl Hawkins

### Larry Henley

### Jesse Danley

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

e-mail: ballcity@ubtanet.com

Water District Meeting

Visitors

Greg Buxton

Eric Major

Craig Nebeker

Al Kettle

#### October 15, 2019 @ 5:30 pm

#### MEETING

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed all in attendance and called roll. Those in attendance include Board Members Bob Abercrombie, Earl Hawkins, Larry Henley, Secretaries Anissa McDonald and Kaelyn Meyers. Board Member Jesse Danley was excused from this meeting.

  - Prayer – Bob Abercrombie

  - Pledge of Allegiance- was said by all present

- NEW WATER TANK UPDATE–

The new million-gallon water tank is now in use. We are just waiting on the application approval from Rural Water. This week they will start the demolition of the old tank and put the fence up around the site. Ben Mower is still working to get the valve working on the tank that can be controlled in the office.

In the past there has been talk about how much an alarm system would cost to assist in detecting leaks etc. Craig Nebeker with CRS stated that it will be around $4,000 to put an alarm system in all the vaults. This will alert Ben Mower on his phone and at the office and he can monitor the alarm from his office.

- ENGINEERING RFQ –

Mark explained that the City just went through an engineering RFQ and it might help keep us out of trouble with the state to go through one for the water District. Eric Major explained that with the city going through an RFQ would help when we have multiple projects coming up. We would be able to utilize the best engineers for the projects. Mark explained that because of so many new laws that regulate how we bid projects; we probably need to bid out our engineering also. Some other things that we could think about is maybe pooling the RFQ’s together so that we can utilize the best for the project that is coming up.

Chairman Mark Reidhead asked the office staff if we could get some information from David Church regarding having one engineer only for all our projects. Or if we can utilize a pool that could have more than one qualified engineer for each project?

- RESOLUTION #1911-001 – Cancelling 2019 election

Motion was made by Board Member Bob Abercrombie to cancel by resolution #1911-001 the 2019 election and declare Bob Abercrombie elected for another 4-year term. 2nd by Board Member Larry Henley. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse was excused from this meeting.

- WATER LINE PROJECT UPDATE –

Craig Nebeker with CRS explained that the Water Tank phase II for the water line project has started back up again after a short delay from the construction company. So far things have run smoothly.

- PUBLIC INPUT

No public input at this time.

- REVIEW & CORRECT MINUTES –

  - September 17, 2019

Motion was made by Board Member Earl Hawkins to approve the minutes of September 17, 2019 as written.  2nd by Board Member Larry Henley. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse was excused from this meeting.

- FOLLOW-UP ON PAST MINUTES

No follow up

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved.

- ADJOURN WATER BOARD MEETING

Motion was made by Board Member Earl Hawkins to adjourn Water Board Meeting at 6:15 p.m. 2nd by Board Member Larry Henley. All in favor.

Yea			Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Board Member Jesse was excused from this meeting.

______________________________________		_______________________

Chairman Mark Reidhead				Date

______________________________________		_______________________

Secretary Anissa McDonald				Date

Approved Signed Copy filed in the Ballard City Offices