## Ballard Water & Sewer Improvement District

### Board Members

### Bob Abercrombie

### Earl Hawkins

### Larry Henley

### Jesse Danley

### Chairman

### Mark Reidhead

### Public Works Director

### Ben Mower

### Secretary/Recorder

### Kaelyn Meyers

### Secretary

### Anissa McDonald

2381 E. 1000 S.

Ballard, Utah 84066

Phone: (435) 722-3393

Fax: (435) 722-5726

e-mail: ballcity@ubtanet.com

Water District Meeting

Visitors

Craig Nebeker

Al Kettle

#### September 17, 2019 5:30 pm

#### MINUTES

Item

#### CALL WATER BOARD MEETING TO ORDER

  - Welcome and Roll Call – Chairman Mark Reidhead welcomed all in attendance and called roll. Those in attendance were Board Members Bob Abercrombie, Earl Hawkins, Larry Henley, Jesse Danley, Secretaries Anissa McDonald and Kaelyn Meyers.

  - Prayer – Jesse Danley

  - Pledge of Allegiance- was said by all present.

- GUN RANGE – Mayor Bird

Roosevelt City would like to utilize the gravel pit for a gun range and would like to use the gate that is currently there. Chairman Mark Reidhead stated that they have a gate already in a corner of the Roosevelt Property. Either way, they would like to improve the roadway. Board Member Bob Abercrombie stated that a gun range would be good so we have a place for people to target shot as long as they keep it clean. Having a gun range would benefit all of us.

- WATER PROJECT UPDATE -

- Water Tank Project – The Water tank project is going really well. There is a little more back fill on the lid and a little on the slope still to be complete. By the end of the week it should be done. A meter should be coming within the next week. Of course, the demo of the old tank will still needs done.

- Phase II Tank Project -- had to be stopped until next week due to a project in Tridell. Al asked why we had to set everything up on the corner with the concrete barriers. You can’t see over them and could cause an accident. Craig stated that it is on the schedule that we pave in the next week and the barriers will be removed.

- 500,000 tank – Change order -- has been issued. We no longer need to line the tank, so we are removing $165,000 for the lining of tank. He has received another quote to repair and seal up the leak for $1,759.30 along with a quote for the repair of a vault that needed repaired after there was a flooding in the amount of over $9,000. Craig is asking if the board is in favor with this change. The flooding issue isn’t SCI’s fault or Ballard’s fault. It could have happened in a few years anyway. As of right now there is that money that we could use to repair the problem. Craig is asking what the board would like to do. After some discussion it was decided that we would go ahead and pay and then discuss with SCI later.

- PUBLIC INPUT

No public comments at this time.

- DELIQUENT LIST –

Delinquent list was gone over. They discussed a couple of accounts that are high.

- REVIEW & CORRECT MINUTES –

  - August 20, 2019

Motion made by Board Member Earl Hawkins to approve the minutes of August 20, 2019 as written. 2nd by Board Member Larry Henley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

- FOLLOW-UP ON PAST MINUTES

Nothing at this time

- FINANCES:  Checks, Statements, Reports and Budget

Finances were gone over and approved

- ADJOURN WATER BOARD MEETING

Motion made by Board Member Earl Hawkins to adjourn Water Board Meeting at 6:50 p.m. 2nd by Board Member Larry Henley. All in favor.

Yea				Nay

Board Members

Mark Reidhead

Bob Abercrombie

Earl Hawkins

Larry Henley

Jesse Danley

________________________________________	_______________________________

Chairman Mark Reidhead				Date

________________________________________	________________________________

Secretary Anissa McDonald				Date

Approved Signed Copy filed in the Ballard City Offices